Vendor Handover Checklist for Switching Development Companies — template to adapt

OneZero · onezero.co.il · version 1.0 · October 2026 · companion to onezero.co.il/en/blog/software-project-takeover-checklist

This file has five parts: (1) an asset checklist with owner, access, status and person responsible; (2) checks before accepting responsibility; (3) a responsibility table — who does what between the three parties — and a staged transition plan with stop conditions; (4) an acceptance record; (5) a blank diagnosis report template.

This is a template to adapt, not a document ready to sign. The list is deliberately generic — delete rows that don't apply to your product and add your own (rule: if something is needed for the product to run, it is a row in the table). The template is not legal advice on the previous vendor's contract and does not promise a trouble-free transition. It contains no response times, availability or SLA — those belong in the maintenance agreement that takes effect after the handover.

# Part 1 — Asset checklist: owner, access, status, responsible

"Registered owner" = whose name the account is in. "Actual access" = who can sign in today. Status: transferred / pending / unknown. "Unknown" is legitimate at the start of the inventory and unacceptable at its end.

| Asset | What to check | Registered owner (whose name) | Actual access | Status | Responsible for transfer | Target date |
| --- | --- | --- | --- | --- | --- | --- |
| Code repositories | All repositories (app, backend, admin, scripts); full history; unmerged branches; who can push |  |  |  |  |  |
| Environments and servers | Dev, staging, production; cloud provider; who pays; admin access; anything running that isn't in the code |  |  |  |  |  |
| Databases and backups | Where the data lives; automatic backups; when a restore was last tested; personal data that needs handling |  |  |  |  |  |
| Domain, DNS and certificates | Registrar; DNS management; SSL certificates and renewal; the system's email addresses |  |  |  |  |  |
| App stores | Apple Developer and Google Play; registered publisher; signing keys; who receives rejection notices |  |  |  |  |  |
| Third-party services | Payments, email/SMS, maps, analytics, push, storage, AI; API keys; who pays; plan limits |  |  |  |  |  |
| Secrets and configuration | Environment files, passwords, encryption keys; where stored; whether any live inside the code |  |  |  |  |  |
| Work tools | Task tracker, documentation, monitoring and error tracking, CI/CD, design files |  |  |  |  |  |
| Documents and contracts | Previous vendor's contract (IP and handover clauses); licences for libraries and third-party code; spec and design docs |  |  |  |  |  |
| Additional asset: ________ |  |  |  |  |  |  |
| Additional asset: ________ |  |  |  |  |  |  |

# Part 2 — Checks before accepting responsibility

Five checks, in order. A new vendor who takes responsibility without running them is taking responsibility for something they don't know they can fix.

| # | Check | What counts as a pass | Result (pass / gap) | Finding | Responsible |
| --- | --- | --- | --- | --- | --- |
| 1 | Build from scratch | The product builds on a clean machine from the documentation alone, with no "ask whoever wrote it" |  |  |  |
| 2 | Compare to production | The built version is identical to what users are running |  |  |  |
| 3 | Restore from backup | The latest backup was restored into a test environment; the restore procedure is written down |  |  |  |
| 4 | Dependencies and licences | List of libraries and versions; what is unmaintained; which licences apply; no keys or passwords inside the code |  |  |  |
| 5 | Existing documentation and tests | You know what is written, what is outdated, and which automated tests exist and pass |  |  |  |

# Part 3 — Responsibility table

## 3a. Who does what (mark: R = responsible, S = supports, A = approves)

| Topic | You (product owner) | Previous vendor | New vendor | Notes |
| --- | --- | --- | --- | --- |
| Deliver a complete asset list and access |  |  |  |  |
| Move accounts and domains into the company's name |  |  |  |  |
| Rotate passwords and keys |  |  |  |  |
| Clean build and comparison to production |  |  |  |  |
| Restore a backup into a test environment |  |  |  |  |
| Write initial documentation / update documentation |  |  |  |  |
| First change through the full deployment path |  |  |  |  |
| Diagnosis report |  |  |  |  |
| Draft the new maintenance agreement (scope, severity levels, exclusions) |  |  |  |  |
| Revoke the previous vendor's access |  |  |  |  |

## 3b. Staged transition plan — owner and stop condition per stage

Do not move to the next stage before the previous one is complete. How long each stage takes depends on the product and the previous vendor's availability — the dates here are set by you, not by the template.

| Stage | Action | Owner | Stop condition (when to roll back) | Target date | Completed (date / initials) |
| --- | --- | --- | --- | --- | --- |
| A. Read access | The new vendor gets read-only access to code, infrastructure and monitoring |  | None — this stage is safe |  |  |
| B. Acceptance checks | The five checks from Part 2; results written down |  | A gap that can't be closed without the previous vendor — stop and handle it first |  |  |
| C. Ownership transfer | Accounts and domains move into your name; passwords and keys are rotated |  | A service that stopped after a key rotation — restore the old key and find where it is configured |  |  |
| D. First change | A small, non-critical fix goes all the way through: code, test, deploy to production |  | The deployment fails or differs from the documented process — fix the process before the next change |  |  |
| E. Full responsibility | The previous vendor loses access; the new maintenance agreement takes effect |  | Not reached before every row in Part 1 reads "transferred" |  |  |

# Part 4 — Acceptance record

The handover is complete when every row can be answered "yes" and backed by a document. Both sides sign.

| Acceptance condition | Yes / No | Document or evidence | Date |
| --- | --- | --- | --- |
| Every row in the asset table reads "transferred", with the new owner's name |  |  |  |
| The product builds from the repository on a clean environment, and the version matches production |  |  |  |
| A backup was restored successfully to a test environment, and the restore procedure is written down |  |  |  |
| At least one change has gone through the full deployment path by the new vendor |  |  |  |
| The previous vendor has no access to any asset; every password and key they knew has been rotated |  |  |  |
| A written diagnosis report exists (Part 5): system map, ranked findings, recommendation |  |  |  |
| A new maintenance agreement defines scope, severity levels and exclusions — in writing |  |  |  |

| Product owner — name, role, date, signature | New vendor — name, role, date, signature |
| --- | --- |

# Part 5 — Diagnosis report (blank template)

Filled in by the new vendor at the end of Part 2. The report is the basis for the "continue on what exists or upgrade" decision — made after the handover, not before. No cost figures or timelines at this stage; those come in a separate proposal.

## 5.1 Product details

| Field | Value |
| --- | --- |
| Product / system name |  |
| Platforms (web / iOS / Android / other) |  |
| Active users (as known, and the source) |  |
| Diagnosis date and who performed it |  |
| Code version reviewed (commit / tag) |  |

## 5.2 System map

| Component | Technology and version | Where it runs | Maintenance state (maintained / outdated / unknown) | Depends on | Notes |
| --- | --- | --- | --- | --- | --- |

## 5.3 Ranked findings

Severity: critical (security risk, data loss or outage) / high / medium / low. "Structural" = stems from the structure itself and recurs in every component; "local" = fixable without touching the structure.

| # | Finding | Severity | Local / structural | Impact on users or the business | Proposed fix | Relative effort (small / medium / large) |
| --- | --- | --- | --- | --- | --- | --- |

## 5.4 Dependencies and licences

| Library / service | Version in use | Maintained? | Licence | Risk | Proposed action |
| --- | --- | --- | --- | --- | --- |

## 5.5 Documentation and test gaps

| Topic | What exists | What is missing | What was written during the transition |
| --- | --- | --- | --- |
| Setup and run instructions |  |  |  |
| Deployment process |  |  |  |
| Backup and restore |  |  |  |
| Automated tests |  |  |  |
| API / integration documentation |  |  |  |

## 5.6 Recommendation

| Signal | What was found in this product | Points to: continue on what exists / upgrade a component / rebuild |
| --- | --- | --- |
| Critical findings — local or structural? |  |  |
| Dependencies — maintained, or does the core rely on technology no longer updated? |  |  |
| Cost of change — does a small change stay small, or touch many parts? |  |  |
| Business needs — does the product do what the business needs, or assume a process that no longer exists? |  |  |

Recommendation (mark one and justify): ☐ Continue building on what exists   ☐ Upgrade component(s): ____________   ☐ Plan a rebuild (separate plan)

Justification: ______________________________________________________________________________

## 5.7 Open questions and immediate actions

| # | Question or action | Addressed to | Urgency | Status |
| --- | --- | --- | --- | --- |

This template is meant to be adapted to your product and does not replace legal advice or a maintenance agreement. Maintenance scope, service hours and response times are set in the agreement signed after the handover.